## Slide 1: Welcome and Introduction To the Meeting Steven M. Kahn LSST Director LSST Joint Technical Meeting Glendale, CA March 6, 2017

## Slide 2: A Lot Is Happening!
LSST Construction activities are at their peak.
All contracts for major hardware deliverables have been awarded. We are literally “cutting metal” on all fronts.
As is typical for this stage of a large construction project, things are not always going smoothly. Some activities are late, there have been some unanticipated technical difficulties, some key components have been broken, etc. But so far, no show stoppers.
Much of our attention is now focused on commissioning and operations planning.

## Slide 3: Some Topics For This Opening Talk
What’s happening in Washington, and how does it affect LSST?
AURA/SLAC Management Review of LSST.
Progress on NCOA.
Following my presentation, Chuck and Beth will address our planning for Commissioning and Operations, respectively.
In the second plenary session, Victor will provide a status update for LSST Construction.

## Slide 4: What’s Happening in Washington?
These are interesting times!
I am sure most of you have been following the news about possible major changes for funding of discretionary programs, which includes the science budgets for NSF and DOE. Here are some random thoughts on what might be ahead:
General Comments:
There is reason to be concerned, but more for science in general, than for LSST construction.
If the Trump administration is successful in pushing through the agenda they are espousing, there are likely to be significant implications for domestic programs, especially discretionary programs.
They have indicated they want to make major increases in military and infrastructure spending, while maintaining the entitlements and reducing the overall deficit. Something has to give.

## Slide 5: What’s Happening in Washington?
General Comments (continued)
In addition, the new Director of the Office of Management and Budget, Mick Mulvaney, is an adamant budget hawk, who has previously proposed substantial cuts (~ 25%) to federal science programs.
However… It would be extremely unusual to cut a major construction project which is well on its way to completion. Reducing the funding profile only increases total costs.
In addition, the Trump appointees are unlikely to reach down this far. There is a lot of inertia in Washington, and that will tend to damp down radical changes. Even some very conservative Republican representatives and senators are still very pro pure science, and their staff are working hard to preserve efforts they helped to create.
LSST is also immune to Continuing Resolutions, because we are now over the funding humps in both the NSF and DOE profiles.

## Slide 6: What’s Happening in Washington?
NSF
The NSF Director position is not usually viewed as a political appointee, and there is no intelligence suggesting that France Cordova will be replaced any time soon.
The political battles for NSF will be primarily over the social science programs, and possibly anything related to climate change. Pure science will not be a primary target.
However, there could well be a significant overall cut, so tough decisions may have to be made.
As mentioned earlier, this is unlikely to affect LSST construction, but it could affect LSST operations, and especially research support for LSST science.

## Slide 7: What’s Happening in Washington?
DOE
Rick Perry is an interesting new Secretary of Energy, since he appeared ignorant of most of what the agency does before he was appointed. However, since that time, he has verbally been very supportive of the pure science and national security aspects of DOE, and of the DOE labs in particular.
Office of Science could get hit hard. However, here again the primary targets are likely to be Biological and Environmental Research, Basic Energy Sciences, and anything to do with alternative energy.
High Energy Physics, which has previously seen very slow or non-existent growth could end up okay. We don’t know. The worst outcome could be 10% cut. This will decimate the neutrino program, which is the flagship fro HEP in the US, but is less likely to curtail the smaller efforts. Given how far along LSST is, I see very little threat to the DOE budgets, including for commissioning and operations.

## Slide 8: AURA/SLAC Management Review of LSST
Matt Mountain (President of AURA) and Norbert Holtkamp (Deputy Director of SLAC) convened a subpanel of the AMCL to perform an internal review of LSST Management.
The goal was to help us examine our own organizational structures, look into what is working, and what is not working, and pay particular attention to how we intended to make the transition from construction to operations.
Members of the Management Review Subpanel were:
Tony Beasley – National Radio Astronomy Observatory
Barry Barish – Caltech
Patty McBride – Fermi National Accelerator Laboratory
Marcia Rieke – University of Arizona
We had a one day face-to-face meeting with them at the end of January, and we have just received their report.
The following slides represent a selection of ideas we presented to the Subpanel:

## Slide 9: Key Driving Considerations for LSST Management
Effective distribution of effort to successfully execute the MREFC and MIE Projects:
  LSST is a large complex facility, pushing the state-of-the-art in many domains. We need a structure that enables appropriate delegation of responsibility and authority to enable the subsystem leads to accomplish their missions.
Flexible structure to respond and effectively deal with unanticipated events:
  Our decision-making and approvals processes cannot be sufficiently cumbersome that they prevent us from responding quickly when we need to. Broad consultation is good, but cannot hamper progress.
Organized to take explicit account of multiple funding sources:
  LSST is a multi-agency, public-private partnership. The NSF and DOE have different rules and procedures. We cannot operate like a single project programmatically, but we must operate as a single project technically.

## Slide 10: Key Driving Considerations for LSST Management
Organized to efficiently handle a distributed workforce.
  The LSST “team” was assembled from the ground up. We looked for the best people, wherever they were located. As a result, we have a highly distributed workforce, especially in the Camera and DM teams. This presents challenges to communication and oversight.
Optimal balance between scientific and programmatic goals.
  LSST is really an “experiment” with well-defined scientific objectives. The better we can make the performance, the better the resulting science. This has to be balanced against the programmatic requirement of reducing the risk of not maintaining budget and schedule. Our organization needs to reflect that tension.
Organized to enable effective mentoring and staff development.
  As a billion-dollar construction project, we have a responsibility to develop and train the next generation of scientific and engineering leaders who can propose and run the next major project in this class.

## Slide 11
Chief Scientist
Tony Tyson
Safety Manager
Chuck Gessner
Compliance and Quality Administrator
Veronica Kinnison
Science Advisory Committee Chair
Michael Strauss
Education and Public Outreach
Subsystem Lead
Amanda Bauer (Elect)
Project Manager
Ben Emmons
Telescope and Site
Project Manager
Bill Gressler
Subsystem Scientist
Sandrine Thomas
Camera
Project Manager
Vincent Riot (Int)
Subsystem Scientist
Steve Ritz
Data Management
Project Manager
Wil O’Mullane (Elect)
Subsystem Scientist
Mario Juric
Systems Engineering and Commissioning
SE Manager
Brian Selvy
Systems Scientist
Chuck Claver
Communications Manager
Suzanne Jacoby (Int)
Business Manager
Daniel Calabrese
Project Controls
Kevin Long / Cathy Petry
Information Security Officer
Alex Withers
LSST Director
Steve Kahn
Deputy Director
Beth Willman
Project Manager: Victor Krabbendam
Project Scientist : Zeljko Ivezic
Senior Managers
Jeff Kantor / Ranpal Gill
Functional Organization
(January 2017)

## Slide 12: “Two in the Box” Philosophy
Our overall organizational structure is based on a “two in the box” approach to combining both managerial and scientific oversight.
At the top level, and down through the subsystems, we have paired a Manager (usually someone with an engineering background) with a Scientist.
The Manager is responsible for the programmatics: Meeting the requirements and maintaining budget and schedule.
The Scientist is responsible for two elements:
  Ensuring that the design is scientifically optimized.
  Understanding the detailed scientific performance of the as-built system.
Not infrequently, there is healthy tension between these two roles. If the dispute cannot be resolved between them, it flows up to the next level. If necessary, it eventually gets resolved by the Director.

## Slide 13: Roles of the Top Level Leadership Positions
Director: Leads the execution of both the MREFC and MIE Projects. Serves as the primary interface to the managing partners (AURA and SLAC), and to the federal agencies. Serves as official representative of the Project to the scientific community and external stakeholders. Reports to the President of AURA and the Director of SLAC.
Deputy Director: Supports the Director in the execution of the MREFC Project. Stands in for the Director when the Director is unavailable. Leads the planning effort for LSST Operations. Leads the development of policies for scientific operation and data release and distribution. Serves as principal interface to the SAC and to the LSSTC. Represents the Project at community workshops and meetings. Reports to the Director. Oversees both internal and external communications and the implementation of efforts to maintain and improve workplace culture.

## Slide 14: Roles of the Top Level Leadership Positions
Project Manager: Implements the Project Execution Plan for the MREFC Project, and provides technical oversight of both the MREFC and MIE projects. Appoints and supervises the Business Manager, and the Subsystem Managers for Telescope & Site, Data Management, Education and Public Outreach, and Systems Engineering. Chairs the Change Control Board. Responsible for managing and approving the use of budget and schedule contingency.
Project Scientist: Takes responsibility for ensuring the scientific optimization of the design and construction, and for the detailed understanding of the as-built scientific performance. Serves as the Custodian of the Science Requirements Document. Supervises the subsystem scientists for Telescope & Site, Camera, Data Management, Systems Engineering, and Education and Public Outreach. Chairs the Project Science Team.

## Slide 15: Team Member Interviews - Overview
The overall organizational structure is pretty effective and the team is functioning pretty well. We identified use-cases to help guide our work on the management roles.
Team members had a reasonable understanding of R2A2s and their relationship w/ the three of us. In some cases – had an excellent understanding of R2A2s and their relationships with us.
Several individual subsystems are undertaking their own internal work on their management structures:
  DM, T&S, SE – Doing their own independent refresh of the org chart below the subsystem manager and scientist.
  T&S – Talking w CAMs to ensure they understand their roles.
  DM – Make clear that science leads are Product Owners, articulating their roles and responsibilities in that context.

## Slide 16: Overarching 2016 Communications survey themes that we are following-up
Desire for a greater culture of positive feedback, instead of just complaining.
Suggestion for Project-wide help to resolve conflicts
Issues with running meetings – Also requests for guidelines about minutes and where they should be posted, appropriate ways to treat colleagues in meetings.
Work with the new Data Management Project Manager to share the DM related feedback with them.

## Slide 17: Committee Report
Generally positive that the construction project has been executing well, and that some issues related to communications and clarification of roles and responsibilities have been improving.
More concern expressed over how we have been handling our planning for operations, and in particular how we are incorporating operations planning into the construction project.
Advice that we should make more of an effort to consult with other large projects to better understand the choices we have made and how effective they have been.
Definitely indicated that more work has to go into our understanding of the transition to operations, and that the Director and Project Manager need to be more engaged in this process.

## Slide 18: Next Steps
We are holding a Senior Management Retreat at the conclusion of this meeting on Wednesday afternoon.
We will collectively take stock of the report, and discuss among ourselves what changes we should make in light of the recommendations.
I will then issue a response to Matt and Norbert in advance of the April AMCL meeting.
All in all, the process has been worthwhile and has helped us clarify our thinking in a number of areas.

## Slide 19: Ulvestad, NSF Town Hall (Jan 2017)

## Slide 20: From NSF Presentation

## Slide 21: NCOA Concept Development
NCOA would create a single, coherent scientific and service organization from NOAO, Gemini and LSST as encouraged in the decadal survey report, New Worlds, New Horizons in Astronomy and Astrophysics (2010) and the recent National Academy of Sciences study, Optimizing the U.S. Ground-Based Optical and Infrared Astronomy System (2015).
Specific governance, implementation plans and cost models will be developed and reviewed in response to formal NSF guidance issued September 8, 2016.
Core Development Team: David Silva, Markus Kissler-Patig, Steve Kahn, Peg Stanley, Dana Lehr

## Slide 22: High-Level NCOA Concept
An FFRDC sponsored by NSF comprised of the programmatic elements contained within NOAO, Gemini, and future LSST operations
Shared resources, skills and capabilities across the observatory facilities
People centrally managed and field deployed as needed in a classic matrix organizational structure
Well-defined lines of authority and responsibility to execute major programs and/or projects

## Slide 23: NCOA Plan
Initial draft of NCOA Plan submitted to NSF Dec 15
Plan restates and reconsiders the NCOA model; presents additional elements as considered to date:
  initial FTE allocations within the NCOA WBS;
  more detailed description of NCOA management structure under development;
  initial descriptions of management processes, roles and responsibilities.

## Slide 24: High-level NCOA design concepts
Matrix organization
  Shared resources, skills and capabilities to greatest extent
  Well-defined lines of authority and responsibility to execute major programs and/or projects
  Programs = “delivery organizations”, fixed staff is small
  Services Groups = “internal service providers”, where most NCOA employees live
Programs accountable to…
  AURA through NCOA Director
  External partners/stakeholders via Program Directors (LSST, Gemini, Mid-Scale Obs, CSDC) per mechanisms established b relevant governance agreements

## Slide 25: NCOA Matrix
Programs = “science-enabling deliverer to community”
Service Groups = “internal service providers”

## Slide 26: NCOA Management/Governance
Multiple federal agencies
Multiple funding streams
Multiple governance documents
Multiple governance boards
Many partners
Not new for NOAO

## Slide 27: Preliminary LSST Program Governance
The arrows show lines of delegated responsibility and authority for LSST.

## Slide 28: Design/Implementation Remarks
Goals: relative to linear combination of parents…
  NCOA annual costs must be lower
  Number of NCOA managers must be equal or lower
  Number of FTE per skill set must be optimized
  Key personnel must be identified, retained
  More activity must be moved to shared services
New cost model needed
  AURA services (CAS, HR, Corporate Office)
  IT infrastructure support
  Facilities operations (“outside the enclosure”)
  Directorate services (various)  NSF may “direct fund”, TBD

## Slide 29: Design/Implementation Process
FY | General activity
2017 | Design
2018 | NSF/NSB review(s), approval(s) Gemini Board consideration AURA pre-implementation tasks
2019 - 2020 | NCOA start: 1 Oct 2018 Implementation, optimization completed LSST ops ramp-up begins
2021 - 2022 | LSST ops ramp-up completed
2023 | Full-up NCOA

## Slide 30: Summary on NCOA
Reimplementation of US OIR national observatory
Mission is sustained and broadened
Historic opportunity
Much preliminary work completed
Next step: AURA/NSF iteration (mid-April)