## Slide 1: DOE LSST Commissioning EVMS Craig Brackett LSST Camera/PMCS Lead NSF/DOE Joint Status Review August 27-30, 2019

## Slide 2: Outline
Message box example for short highlighted messages.
SLAC Certified PM System Overview
System Overview
Schedule Assumptions/Development
PMCS Project Documents/Tools

## Slide 3: Certified PM System is documented by controlled procedures
Message box example for short highlighted messages.

## Slide 4: Certified PM System is documented by controlled procedures
Message box example for short highlighted messages.

## Slide 5: System Overview (Tools & Processes)
Message box example for short highlighted messages.
Schedule baseline and progress is all processed within the NSF P6 system

## Slide 6: System Overview (Monthly PMCS Calendar)
Message box example for short highlighted messages.

## Slide 7: Project Schedule Assumptions/Development
Message box example for short highlighted messages.
DOE Commissioning is baselined and tracked with the NSF master resource loaded schedule
  DOE activities are resource loaded and are separate from NSF activities
  All changes are under configuration control
  Resource loaded activities are based on CAM developed BOE
  Schedule is logically linked

## Slide 8: PMCS Project Documents/Tools - CSSR Report May-19
Message box example for short highlighted messages.

## Slide 9: PMCS Project Documents/Tools - Trend Chart

## Slide 10: PMCS Project Documents/Tools - Hammer CPR
Message box example for short highlighted messages.

## Slide 11: PMCS Project Documents/Tools - Hammer Work Package Details
Message box example for short highlighted messages.

## Slide 12: PMCS Project Documents/Tools - Hammer Variance Reporting
Message box example for short highlighted messages.

## Slide 13: PMCS Project Documents/Tools - Changes Documented on LCR’s

## Slide 14: PMCS Project Documents/Tools - EAC Process
Message box example for short highlighted messages.
EAC are updated in accordance with the SLAC PM system description
EAC are reviewed and updated on a monthly basis (as needed)
  Variance data and performance indicators are used to assess and validate current EAC
  Based on assessment, CAM’s can request to update EAC
A Comprehensive EAC is performed annually
  First one is planned for FY20 in Oct19
EAC changes are agreed upon with project management and documented on the EAC change log

## Slide 15: LSST Commisioning Project is Using PMCS
Message box example for short highlighted messages.
LSST is using a PM System that has been successfully implemented on several projects across SLAC
LSST management team is using the PM system to manage it’s baseline and variances are being effectively managed

## Slide 16: End of Presentation