## Slide 1: DOE LSST CAMERA EVMS Craig Brackett LSST Camera/PMCS Lead NSF/DOE Joint Status Review August 27-30, 2019

## Slide 2: Outline
Message box example for short highlighted messages.
SLAC Certified PM System Overview
System Overview
Schedule Assumptions/Development
PMCS Project Documents/Tools

## Slide 3: Certified PM System is documented by controlled procedures
Message box example for short highlighted messages.

## Slide 4: Certified PM System is documented by controlled procedures
Message box example for short highlighted messages.

## Slide 5: System Overview (Tools & Processes)
Message box example for short highlighted messages.

## Slide 6: System Overview (Monthly PMCS Calendar)
Message box example for short highlighted messages.

## Slide 7: Project Schedule Assumptions
Message box example for short highlighted messages.

## Slide 8: Project Schedule is Well Developed
Message box example for short highlighted messages.

## Slide 9: PMCS Project Documents/Tools Responsibility Assignment Matrix (Summary RAM)
Message box example for short highlighted messages.

## Slide 10: PMCS Project Documents/Tools - Work Authorization Document (WAD)
Message box example for short highlighted messages.

## Slide 11: PMCS Project Documents/Tools - Budget and Funding Analysis

## Slide 12: PMCS Project Documents/Tools - CSSR Report May-19
Message box example for short highlighted messages.

## Slide 13: PMCS Project Documents/Tools - Trend Chart

## Slide 14: PMCS Project Documents/Tools - Look Ahead Data

## Slide 15: PMCS Project Documents/Tools - Hammer CPR
Message box example for short highlighted messages.

## Slide 16: PMCS Project Documents/Tools - Hammer Work Package Details
Message box example for short highlighted messages.

## Slide 17: PMCS Project Documents/Tools - Hammer Variance Reporting
Message box example for short highlighted messages.

## Slide 18: PMCS Project Documents/Tools - BCR Form

## Slide 19: PMCS Project Documents/Tools - EAC Process
Message box example for short highlighted messages.
EAC are updated in accordance with the SLAC PM system description
EAC are reviewed and updated on a monthly basis (as needed)
  Variance data and performance indicators are used to assess and validate current EAC
  Based on assessment, CAM’s can request to update EAC
A Comprehensive EAC is performed annually
  FY20 planned for Oct19
EAC changes are controlled and approved by the project Director/manager
  An EAC substantiation form is used to approve and document all EAC updated
  Substantiation forms include ETC Details and Reasons for Change

## Slide 20: PMCS Project Documents/Tools - EAC Analysis

## Slide 21: PMCS Project Documents/Tools - EAC Substantiation Form
Message box example for short highlighted messages.

## Slide 22: LSST Camera Project is Using PMCS
Message box example for short highlighted messages.
LSST is using a PM System that has been successfully implemented on several projects across SLAC
LSST management team is using the PM system to manage it’s baseline and variances are being effectively managed

## Slide 23: End of Presentation